# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 17.11.2014 C57a

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, alm62, nig13, rlj10, soj6, jos56

**Absent:** sit10, awa, gaa11

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 17.11.2014

**Version:** 1.1

### Matters Arising:

1. Make a trello account and send username to Mohannad Zeido (moz1). (Task ID OTR001)  
    **Completed**
2. EVERYONE needs to read the SE.QA.05 and think a lot about what needs to be done for related parts of the project. (Task ID OTR008) **Completed**
3. Web people think of similar descriptions that would be applicable to web side of the project.  
    **Completed**
4. The creation of Design Specification document will be delegated to different people.
   1. Java (all tasks must be completed by Monday(24.11.2014))
      1. Java Everyone Decomposing description (idea already on GitHub make sure everything is good add any changes)
      2. Nicholas Gray (nig13) Sequence Diagrams (Task ID JAV005)  
          **Not Yet Completed**
      3. Jonathon Shire (jos56) Sequence Diagrams (Task ID JAV005)  
          **Not Yet Completed**
      4. Jonathon Shire (jos56) Make a design spec folder on GitHub inside, also put a java and a web folder (Task ID JAV006) **Completed**
      5. Andreas Hernandez (anh45) Component Diagrams (Task ID JAV007)  
          **Not Yet Completed**
      6. Rhydian Jenkins (rlj10) Component Diagrams (Task ID JAV007)  
          **Not Yet Completed**
   2. Web (If unsure speak to Peter Newbold (pjn))
      1. Sophie Joseph (soj6) Sequence Diagram (Task ID WEB004)  
          **Not Yet Completed**
      2. Peter Newbold (pjn) Significant Classes and Data Structures (Task ID WEB005) **Not Yet Completed**
      3. Christi Toba (sit10) Algorithms (Task ID WEB006)  
          **Not Yet Completed**
      4. Georgie Atanasov (gaa11) Algorithms (Task ID WEB006)  
          **Not Yet Completed**
      5. Alexandra Maguire (alm62) Designs of Webpages (Task ID WEB007)  
          **Not Yet Completed**

### New Business:

1. Web
   1. Awais Ahmed(awa) Component Diagrams (Task ID WEB08)

### AOB (Any Other Business):

1. Nothing to Note

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 13.11.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 13.11.2014 | Original document. | cpm6 |
| 1.1 | 23.01.2015 | Corrected errors. Added version table. | cpm6 |