# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 01.12.2014 C57a

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, jos56, alm62

**Absent:** gaa11, soj6, sit10, awa, rlj10, nig13

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 01.12.2014

**Version:** 1.0

### Matters Arising:

1. The creation of Design Specification document will be delegated to different people.
   1. Java (all tasks must be completed by Monday (1.12.2014))
      1. Java Everyone Decomposing description (idea already on GitHub make sure everything is good add any changes)
      2. Jonathon Shire (jos56) Algorithms (Task ID JAV010) **Not yet Completed**
   2. Web (If unsure speak to Peter Newbold (pjn))
      1. Sophie Joseph (soj6) Sequence Diagram (Task ID WEB004) **Completed**
      2. Christi Toba (sit10) Algorithms for viewing reserves (retrieve and display) (Task ID WEB006) **(Task Cancelled) No Work Provided**
      3. Georgie Atanasov (gaa11) Algorithms for viewing records (retrieve and display) (Task ID WEB006) **(Task Cancelled) No Work Provided**
      4. Awais Ahmed (awa) Component Diagrams for website (24.11.2014) (Task ID WEB008) **Completed**
2. Georgie Atanasov (gaa11) work not provided task will be reassigned to Peter Newbold (pjn) (Task ID WEB014) **Completed**
3. Web Deadline missed again, meeting on Friday (28.11.2014) only the web team need to attend. (Task ID WEB016) **Failed Meeting**
4. Java interfaces split up in to sections and written by:
   1. Andreas Hernandez (anh45) Main (Task ID JAV014) **Completed**
   2. Rhydian Jenkins (rlj10) Data Reserves and Data Species (Task ID JAV015)   
       **Not yet Completed**
   3. Nicholas Gray (nig13) Data Naturalist and Database Update (Task ID JAV016) **Completed**
   4. Jonathon Shire (jos56) Sending Data to the Server (Task ID JAV017) **Completed**

### New Business:

1. Christi Toba (sit10) and Christopher Malton (cpm6) to meet up and finalise the Design Specification document on Monday (01.12.2014) (Task ID DOC014)

### AOB (Any Other Business):

1. No other Business

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 01.12.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 01.12.2014 | Original document. | cpm6 |