# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 03.12.2014 C55

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, awa, rlj10, nig13

**Absent:** gaa11, soj6, alm62, jos56, sit10

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 03.12.2014

**Version:** 1.0

### Matters Arising:

1. Meeting regarding the prototype Wednesday (03.12.2014) at 12:00 in C57a. **Completed**
2. Andreas Hernandez (anh45) and Peter Newbold (pjn) to think about how the tasks will be delegated. (Task ID OTR010) **Completed**

### New Business:

1. Plan for the Web Prototype:
   1. Georgi Atanasov (gaa11) Admin Login (Task ID WEB017)
   2. Christi Toba (sit10) Admin Login (Task ID WEB018)
   3. Sophie Joseph (soj6) Reserves (Display in Table) (Task ID WEB019)
   4. Awais Ahmed (awa) Records (Display in Table) (Task ID WEB020)
   5. Peter Newbold (pjn) Edit reserves (Task ID WEB021)
2. Plan for the Java Prototype:
   1. Mohannad Zeido (moz1) Main Activity (Task ID JAV018)
   2. Nicholas Gray (nig13) Species Activity (Task ID JAV019)
   3. Rhydian Jenkins (rlj10) Parcelable(Task ID JAV020)
   4. Andreas Hernandez (anh45) Search(Task ID JAV021)
3. Mohannad Zeido (moz1), Andreas Hernandez (anh45) and Jonathon Shire (jos56) discus on skype android prototype. (Task ID JAV022)

### AOB (Any Other Business):

1. No other Business

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 03.12.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 03.12.2014 | Original document. | cpm6 |