# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 08.12.2014 C57a

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, sit10, alm62, jos56

**Absent:** gaa11, soj6, awa, nig13, rlj10

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 08.12.2014

**Version:** 1.0

### Matters Arising:

1. Plan for the Web Prototype:
   1. Georgi Atanasov (gaa11) Admin Login (Task ID WEB017)   
       **Not Yet Completed**
   2. Christi Toba (sit10) Admin Login (Task ID WEB018)  
       **Not Yet Completed**
   3. Sophie Joseph (soj6) Reserves (Display in Table) (Task ID WEB019) **Not Yet Completed**
   4. Awais Ahmed (awa) Records (Display in Table) (Task ID WEB020)  
       **Not Yet Completed**
   5. Peter Newbold (pjn) Edit reserves (Task ID WEB021)  
       **Not Yet Completed**
2. Plan for the Java Prototype:
   1. Mohannad Zeido (moz1) Main Activity (Task ID JAV018)  
       **Not Yet Completed**
   2. Nicholas Gray (nig13) Species Activity (Task ID JAV019)  
       **Not Yet Completed**
   3. Rhydian Jenkins (rlj10) Parcelable(Task ID JAV020)  
       **Not Yet Completed**
   4. Andreas Hernandez (anh45) Search(Task ID JAV021) **Not Yet Completed**
3. Mohannad Zeido (moz1), Andreas Hernandez (anh45) and Jonathon Shire (jos56) discus on skype android prototype. (Task ID JAV022) **Completed**

### New Business:

1. Work needs to be completed by Tomorrow (Tuesday 09.12.2014).

### AOB (Any Other Business):

1. No other Business

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 08.12.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 08.12.2014 | Original document. | cpm6 |