# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 09.12.2014 CIS Room

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, sit10, alm62, jos56, nig13, awa, rlj10

**Absent:** gaa11, soj6

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 09.12.2014

**Version:** 1.0

### Matters Arising:

1. Plan for the Web Prototype:
   1. Georgi Atanasov (gaa11) Admin Login (Task ID WEB017)   
       **(No Work Provided) Task Failed**
   2. Christi Toba (sit10) Admin Login (Task ID WEB018)  
       **Completed**
   3. Sophie Joseph (soj6) Reserves (Display in Table) (Task ID WEB019) **Completed**
   4. Awais Ahmed (awa) Records (Display in Table) (Task ID WEB020)  
       **Not Yet Completed**
   5. Peter Newbold (pjn) Edit reserves (Task ID WEB021)  
       **Completed**
2. Plan for the Java Prototype:
   1. Mohannad Zeido (moz1) Main Activity (Task ID JAV018)  
       **Not Yet Completed**
   2. Nicholas Gray (nig13) Species Activity (Task ID JAV019)  
       **Not Yet Completed**
   3. Rhydian Jenkins (rlj10) Parcelable(Task ID JAV020)  
       **Not Yet Completed**
   4. Andreas Hernandez (anh45) Search(Task ID JAV021) **Not Yet Completed**
3. Work needs to be completed by Tomorrow (Tuesday 09.12.2014). **Completed**

### New Business:

1. Mistake made by Sophie Joseph (soj6) resulting in completion of Awais Ahmed (awa) task. These tasks will now be swapped.
   1. Sophie Joseph (soj6) Records (Display in Table)
   2. Awais Ahmed (awa) Reserves (Display in Table)

### AOB (Any Other Business):

1. Meeting at 12:00 on Thursday (11.12.2014) in C57a.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 09.12.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 09.12.2014 | Original document. | cpm6 |