# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 06.02.2015 C55

**Weekly Project Meeting**

**Present:** cpm6, moz1, pjn, jos56, anh45, alm62, awa

**Absent:** gaa11, rlj10, sit10, nig13

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 06.02.2015

**Version:** 1.0

### Matters Arising:

1. Plan for Testing and Integration week
   1. Java Team
      1. Nicholas Gray (nig13) Searching (Task ID JAV034) **Completed**
      2. Jonathon Shire (jos56) Sending Data and File Structure (Task ID JAV029) **Completed**
      3. Mohannad Zeido (moz1) UI Interfacing with Java and XML (Task ID JAV030) **Completed**
      4. Andreas Hernandez (anh45) UI Interfacing with Java and XML (Task ID JAV031) **Completed**
      5. Rhydian Jenkins (rlj10) Getting to Grips with Android **Task Cancelled**
   2. Web Team
      1. Peter Newbold (pjn) Server side receiving of data sent from the app (Task ID WEB027) **Completed**
   3. QA Team
      1. Christopher Malton (cpm6) Implementing document feedback (Task ID DOC015) not due in until (16.02.2015) **Not Yet Completed**
      2. Cristian Toba (sit10) Implementing document feedback (Task ID DOC015) not due in until (16.02.2015) **Not Yet Completed**
      3. Alex Maguire (alm62) Implementing document feedback (Task ID DOC015) not due in until (16.02.2015) **Not Yet Completed**

### New Business:

1. Test Spec
   1. Andreas Hernandez (anh45) Java Test Table (Task ID DOC016)
2. Design Spec
   1. Java
      1. Jonathon Shire (jos56) Reading the feedback and document finding the changes that need to be made. (Task ID DOC017)
      2. Nicholas Gray (nig13) Reading the feedback and document finding the changes that need to be made. (Task ID DOC018)
      3. Rhydian Jenkins (rlj10) Reading the feedback and document finding the changes that need to be made. (Task ID DOC019)
      4. Andreas Hernandez (anh45) Reading the feedback and document finding the changes that need to be made. (Task ID DOC020)
   2. Web
      1. Peter Newbold (pjn) Reading the feedback and document finding the changes that need to be made. (Task ID DOC021)
      2. Awais Ahmed (awa) Reading the feedback and document finding the changes that need to be made. (Task ID DOC022)
3. End of Project Document
   1. Christopher Malton (cpm6) (Task ID DOC023)
   2. Mohannad Zeido (moz1) (Task ID DOC024)

### AOB (Any Other Business):

1. Meeting on Tuesday (10.02.2015)

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 06.02.2015

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 06.02.2015 | Original document. | cpm6 |