# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 10.02.2015 C57a

**Weekly Project Meeting**

**Present:** cpm6, moz1, pjn, jos56, anh45, alm62, awa, nig13, rlj10

**Absent:** gaa11, sit10

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 11.02.2015

**Version:** 1.0

### Matters Arising:

1. Plan for Testing and Integration week
   1. QA Team
      1. Christopher Malton (cpm6) Implementing document feedback (Task ID DOC015) not due in until (16.02.2015) **Not Yet Completed**
      2. Cristian Toba (sit10) Implementing document feedback (Task ID DOC015) not due in until (16.02.2015) **Not Yet Completed**
      3. Alex Maguire (alm62) Implementing document feedback (Task ID DOC015) not due in until (16.02.2015) **Not Yet Completed**
2. Test Spec
   1. Andreas Hernandez (anh45) Java Test Table (Task ID DOC016) **Not Yet Completed**
3. Design Spec
   1. Java
      1. Jonathon Shire (jos56) Reading the feedback and document finding the changes that need to be made. (Task ID DOC017) **Not Yet Completed**
      2. Nicholas Gray (nig13) Reading the feedback and document finding the changes that need to be made. (Task ID DOC018) **Not Yet Completed**
      3. Rhydian Jenkins (rlj10) Reading the feedback and document finding the changes that need to be made. (Task ID DOC019) **Not Yet Completed**
      4. Andreas Hernandez (anh45) Reading the feedback and document finding the changes that need to be made. (Task ID DOC020) **Not Yet Completed**
   2. Web
      1. Peter Newbold (pjn) Reading the feedback and document finding the changes that need to be made. (Task ID DOC021) **Completed**
      2. Awais Ahmed (awa) Reading the feedback and document finding the changes that need to be made. (Task ID DOC022) **Not Yet Completed**
4. End of Project Document
   1. Christopher Malton (cpm6) (Task ID DOC023) **Not Yet Completed**
   2. Mohannad Zeido (moz1) (Task ID DOC024) **Not Yet Completed**

### New Business:

1. Maintenance Handbook
   1. Nicholas Gray (nig13) Test Report, Suggestions for improvements and Physical limitation of the program. (Task ID DOC025)
   2. Cristian Toba (sit10) Test Report (Task ID DOC026)
   3. Peter Newbold (pjn) Program Description, Data Areas, Algorithms, Files and Things to watch for when making changes. (Task ID DOC027)
   4. Jonathon Shire (jos56) Program Description (Task ID DOC028)
   5. Andreas Hernandez (anh45) Program Structure, Algorithms, Rebuild and Testing and Things to watch for when making changes (Task ID DOC029)
   6. Mohannad Zeido (moz1) Algorithms, Program Structure and Files (Task ID DOC030)
   7. Rhydian Jenkins (rlj10) Data Areas (Task ID DOC031)
   8. Alex Maguire (alm62) Program Structure and Rebuild and testing (Task ID DOC032)
   9. Awais Ahmed (awa) Suggestions for improvements and Physical limitation of the program (Task ID DOC033)

### AOB (Any Other Business):

1. Meeting on Thursday (12.02.2015) at 13:00.
2. Everyone needs to complete their Personal Reflective Report.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 11.02.2015

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 11.02.2015 | Original document. | cpm6 |