# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 17.11.2014 C57a

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, alm62, nig13, rlj10, soj6, jos56

**Absent:** sit10, awa, gaa11

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 18.11.2014

**Version:** 1.1

### Matters Arising:

1. The creation of Design Specification document will be delegated to different people.
   1. Java (all tasks must be completed by Monday)
      1. Java Everyone Decomposing description (idea already on GitHub make sure everything is good add any changes)
      2. Nicholas Gray (nig13) Sequence Diagrams **Not yet Completed**
      3. Jonathon Shire (jos56) Sequence Diagrams **Not yet Completed**
      4. Jonathon Shire (jos56) Make a design spec folder on GitHub inside, also put a java and a web folder **Completed**
      5. Andreas Hernandez (anh45) Component Diagrams **Not yet Completed**
      6. Rhydian Jenkins (rlj10) Component Diagrams **Not yet Completed**
   2. Web (If unsure speak to Peter Newbold (pjn))
      1. Sophie Joseph (soj6) Sequence Diagram **Not yet Completed**
      2. Peter Newbold (pjn) Significant Classes and Data Structures **Not yet Completed**
      3. Christi Toba (sit10) Algorithms **Not yet Completed**
      4. Georgie Atanasov (gaa11) Algorithms **Not yet Completed**
      5. Alexandra Maguire (alm62) Designs of Webpages **Not yet Completed**

### New Business:

1. Awais Ahmed (awa) will also be doing Algorithms for the Web team.

### AOB (Any Other Business):

1. Java people on Monday are going to go through the interface section.

2. Algorithms and Data Structures will the thought about at a later date.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 18.11.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 11.11.2014 | Original document. | cpm6 |
| 1.1 | 18.11.2014 | Replaced AOB with incomplete tasks from previous week. | cpm6 |