# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 18.11.2014 CIS Room

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, alm62, nig13, rlj10, soj6, jos56, awa, gaa11

**Absent:** sit10

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 18.11.2014

**Version:** 1.1

### Matters Arising:

1. The creation of Design Specification document will be delegated to different people.
   1. Java (all tasks must be completed by Monday(24.11.2014))
      1. Java Everyone Decomposing description (idea already on GitHub make sure everything is good add any changes)
      2. Nicholas Gray (nig13) Sequence Diagrams (Task ID JAV005)  
          **Not Yet Completed**
      3. Jonathon Shire (jos56) Sequence Diagrams (Task ID JAV005)  
          **Not Yet Completed**
      4. Andreas Hernandez (anh45) Component Diagrams (Task ID JAV007)  
          **Not Yet Completed**
      5. Rhydian Jenkins (rlj10) Component Diagrams (Task ID JAV007)  
          **Not Yet Completed**
   2. Web (If unsure speak to Peter Newbold (pjn))
      1. Sophie Joseph (soj6) Sequence Diagram (Task ID WEB004)  
          **Not Yet Completed**
      2. Peter Newbold (pjn) Significant Classes and Data Structures (Task ID WEB005) **Not Yet Completed**
      3. Christi Toba (sit10) Algorithms (Task ID WEB006)  
          **Not Yet Completed**
      4. Georgie Atanasov (gaa11) Algorithms (Task ID WEB006)  
          **Not Yet Completed**
      5. Alexandra Maguire (alm62) Designs of Webpages (Task ID WEB007)  
          **Not Yet Completed**
      6. Awais Ahmed(awa) Component Diagrams (Task ID WEB08) **Not Yet Completed**

### New Business:

1. Java people to finish component diagram and sequence diagram by Thursday (20.11.2014) (Task ID JAV008)
2. Suggested classes need to be gone over and in working order for Thursday (20.11.2014) (Task ID JAV009)
3. Discus the format for interfacing between Android and Web (Json?). (Task ID OTR009)
4. Web people need to have some work completed by Thursday (20.11.2014) to make sure everything is on track. (Task ID WEB008)
5. Peter Newbold (pjn) needs to look at how the database will store the plant spices. (Task ID WEB009)

### AOB (Any Other Business):

1. Java people on Monday are going to go through the interface section.

2. Algorithms and Data Structures will the thought about at a later date.

3. Meeting on the Thursday (20.11.2014) in C57a.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 18.11.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 18.11.2014 | Original document. | cpm6 |
| 1.1 | 23.01.2015 | Added version table. | cpm6 |