# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 24.11.2014 C57a

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, alm62, rlj10, jos56, awa

**Absent:** gaa11, soj6, sit10, nig13

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 24.11.2014

**Version:** 1.0

### Matters Arising:

1. The creation of Design Specification document will be delegated to different people.
   1. Java (all tasks must be completed by Monday (24.11.2014))
      1. Java Everyone Decomposing description (idea already on GitHub make sure everything is good add any changes)
      2. Nicholas Gray (nig13) Sequence Diagrams **Not yet Completed**
      3. Jonathon Shire (jos56) Sequence Diagrams **Not yet Completed**
      4. Andreas Hernandez (anh45) Component Diagrams **Not yet Completed**
      5. Rhydian Jenkins (rlj10) Component Diagrams **Not yet Completed**
   2. Web (If unsure speak to Peter Newbold (pjn))
      1. Sophie Joseph (soj6) Sequence Diagram **Not yet Completed**
      2. Peter Newbold (pjn) Significant Classes and Data Structures **Completed**
      3. Christi Toba (sit10) Algorithms for viewing reserves (retrieve and display) **Not yet Completed**
      4. Georgie Atanasov (gaa11) Algorithms for viewing records (retrieve and display) **Not yet Completed**
      5. Awais Ahmed (awa) Component Diagrams for website (24.11.2014) **Not yet Completed**
      6. Alexandra Maguire (alm62) Designs of Webpages (24.11.2014) **Completed**
2. Java people to finish component diagram and sequence diagram by Monday (24.11.2014)  
    **Not yet Completed**
3. Suggested classes need to be gone over and in working order for Monday (24.11.2014)   
    **Not yet Completed**
4. Discuss the format for interfacing between Android and Web (Standard email mime message). **Completed**
5. Web people need to have some work completed by Thursday (20.11.2014) to make sure everything is on track. **Deadline missed**
6. Peter Newbold (pjn) needs to look at how the database will store the plant spices.   
    **Not yet Completed**

### New Business:

1. Java people
   1. Jonathon Shire (jos56) Algorithms (Tuesday 25.11.2014)
   2. Nicholas Gray (nig13) Interface (Tuesday 25.11.2014)
   3. Andreas Hernandez (anh45) Completion of Sequence Diagrams (Tuesday 25.11.2014)
   4. Rhydian Jenkins (rlj10) Sequence Diagrams
2. Web Deadline missed re-assessed to be completed on Thursday(27.11.2014)
3. Web people
   1. Peter Newbold (pjn) Now needs to store plant spices in database (Thursday 27.11.2014)
   2. Awais Ahmed (awa) Needs to bring some work for tomorrow

### AOB (Any Other Business):

No Other Business

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 24.11.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 24.11.2014 | Original document. | cpm6 |