# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 24.11.2014 C57a

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, alm62, rlj10, jos56, awa

**Absent:** gaa11, soj6, sit10, nig13

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 24.11.2014

**Version:** 1.0

### Matters Arising:

1. The creation of Design Specification document will be delegated to different people.
   1. Java (all tasks must be completed by Monday(24.11.2014))
      1. Java Everyone Decomposing description (idea already on GitHub make sure everything is good add any changes)
      2. Nicholas Gray (nig13) Sequence Diagrams (Task ID JAV005)  
          **Not Yet Completed**
      3. Jonathon Shire (jos56) Sequence Diagrams (Task ID JAV005)  
          **Not Yet Completed**
      4. Andreas Hernandez (anh45) Component Diagrams (Task ID JAV007)  
          **Not Yet Completed**
      5. Rhydian Jenkins (rlj10) Component Diagrams (Task ID JAV007)  
          **Not Yet Completed**
   2. Web (If unsure speak to Peter Newbold (pjn))
      1. Sophie Joseph (soj6) Sequence Diagram (Task ID WEB004)  
          **Not Yet Completed**
      2. Peter Newbold (pjn) Significant Classes and Data Structures (Task ID WEB005) **Completed**
      3. Christi Toba (sit10) Algorithms (Task ID WEB006)  
          **Not Yet Completed**
      4. Georgie Atanasov (gaa11) Algorithms (Task ID WEB006)  
          **Not Yet Completed**
      5. Alexandra Maguire (alm62) Designs of Webpages (Task ID WEB007)  
          **Completed**
      6. Awais Ahmed(awa) Component Diagrams (Task ID WEB008) **Not Yet Completed**
2. Java people to finish component diagram and sequence diagram by Monday (24.11.2014) (Task ID JAV008) **Not Yet Completed**
3. Suggested classes need to be gone over and in working order for Monday (24.11.2014) (Task ID JAV009) **Not Yet Completed**
4. Discus the format for interfacing between Android and Web (Json?). (Task ID OTR009)  
    **Completed**
5. Web people need to have some work completed by Thursday (20.11.2014) to make sure everything is on track. (Task ID WEB008) **Deadline Missed**
6. Peter Newbold (pjn) needs to look at how the database will store the plant spices. (Task ID WEB009) **Not Yet Completed**

### New Business:

1. Java people
   1. Jonathon Shire (jos56) Algorithms (Tuesday 25.11.2014) (Task ID JAV010)
   2. Nicholas Gray (nig13) Interface (Tuesday 25.11.2014) (Task ID JAV011)
   3. Andreas Hernandez (anh45) Completion of Sequence Diagrams (Tuesday 25.11.2014) (Task ID JAV012)
   4. Rhydian Jenkins (rlj10) Sequence Diagrams (Task ID JAV013)
2. Web Deadline missed re-assessed to be completed on Thursday(27.11.2014) (Task ID WEB010)
3. Web people
   1. Peter Newbold (pjn) Now needs to store plant spices in database (Thursday 27.11.2014) (Task ID WEB011)
   2. Awais Ahmed (awa) Needs to bring some work for tomorrow (Task ID WEB012)

### AOB (Any Other Business):

No Other Business

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 24.11.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 24.11.2014 | Original document. | cpm6 |