# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 25.11.2014 CIS Room

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, alm62, rlj10, awa, nig13, soj6, sit10

**Absent:** gaa11, jos56

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 25.11.2014

**Version:** 1.0

### Matters Arising:

1. The creation of Design Specification document will be delegated to different people.
   1. Java (all tasks must be completed by Monday (24.11.2014))
      1. Java Everyone Decomposing description (idea already on GitHub make sure everything is good add any changes)
      2. Nicholas Gray (nig13) Sequence Diagrams (Task ID JAV005)  
          **Completed**
      3. Jonathon Shire (jos56) Sequence Diagrams (Task ID JAV005)  
          **Completed**
      4. Jonathon Shire (jos56) Algorithms (Tuesday 25.11.2014) (Task ID JAV010) **Not yet Completed**
      5. Nicholas Gray (nig13) Interface (Tuesday 25.11.2014) (Task ID JAV011) **Not yet Completed**
      6. Andreas Hernandez (anh45) Component Diagrams (Task ID JAV007) **Completed**
      7. Rhydian Jenkins (rlj10) Component Diagrams (Task ID JAV007) **Not yet Completed**
      8. Andreas Hernandez (anh45) Completion of Sequence Diagrams (Tuesday 25.11.2014) **Completed**
      9. Rhydian Jenkins (rlj10) Completion of Sequence Diagrams (Task ID JAV013) **Not yet** **Completed**
   2. Web (If unsure speak to Peter Newbold (pjn))
      1. Sophie Joseph (soj6) Sequence Diagram **Not yet Completed**
      2. Christi Toba (sit10) Algorithms for viewing reserves (retrieve and display) **Not yet Completed**
      3. Georgie Atanasov (gaa11) Algorithms for viewing records (retrieve and display) **No Work Provided**
      4. Awais Ahmed (awa) Component Diagrams for website (24.11.2014) **Not yet Completed**
      5. Peter Newbold (pjn) Now needs to store plant spices in database (Thursday 27.11.2014) **Not yet Completed**
      6. Awais Ahmed (awa) Needs to bring some work for tomorrow  **Completed**
2. Java people to finish component diagram and sequence diagram by Monday (24.11.2014) (Task ID JAV008) **Not yet Completed**
3. Suggested classes need to be gone over and in working order for Monday (24.11.2014) (Task ID JAV009) **Not yet Completed**
4. Peter Newbold (pjn) needs to look at how the database will store the plant spices. (Task ID WEB010) **Not yet Completed**
5. Web Deadline missed re-assessed to be completed on Thursday(27.11.2014)(Task ID WEB011) **Not yet Completed**

### New Business:

1. Georgie Atanasov (gaa11) work not provided task will be reassigned to Peter Newbold (pjn)
2. Peter Newbold (pjn) is to help Christi Toba (sit10) with algorithms

### AOB (Any Other Business):

1. Please put documents on GitHub or via Email.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 25.11.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 25.11.2014 | Original document. | cpm6 |