# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 27.11.2014 CIS Room

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, rlj10, nig13

**Absent:** gaa11, jos56, alm62, soj6, sit10, awa

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 27.11.2014

**Version:** 1.1

### Matters Arising:

1. The creation of Design Specification document will be delegated to different people.
   1. Java (all tasks must be completed by Monday (1.12.2014))
      1. Java Everyone Decomposing description (idea already on GitHub make sure everything is good add any changes)
      2. Jonathon Shire (jos56) Algorithms (Task ID JAV010) **Not yet Completed**
      3. Nicholas Gray (nig13) Interface (Tuesday 25.11.2014) (Task ID JAV011) **Completed**
      4. Rhydian Jenkins (rlj10) Component Diagrams (Task ID JAV007) **Completed**
      5. Rhydian Jenkins (rlj10) Sequence Diagrams (Task ID JAV013) **Completed**
   2. Web (If unsure speak to Peter Newbold (pjn))
      1. Sophie Joseph (soj6) Sequence Diagram (Task ID WEB004) **Not yet Completed**
      2. Cristi Toba (sit10) Algorithms for viewing reserves (retrieve and display) (Task ID WEB006) **Not yet Completed**
      3. Georgie Atanasov (gaa11) Algorithms for viewing records (retrieve and display) (Task ID WEB006) **(Task Cancelled) No Work Provided**
      4. Awais Ahmed (awa) Component Diagrams for website (24.11.2014) (Task ID WEB008) **Not yet Completed**
      5. Peter Newbold (pjn) Now needs to store plant spices in database (Thursday 27.11.2014) (Task ID WEB012) **Completed**
2. Java people to finish component diagram and sequence diagram by Monday (24.11.2014) (Task ID JAV008) **Completed**
3. Suggested classes need to be gone over and in working order for Monday (24.11.2014) (Task ID JAV009) **Completed**
4. Peter Newbold (pjn) needs to look at how the database will store the plant spices. (Task ID WEB010) **Completed**
5. Web Deadline missed re-assessed to be completed on Thursday(27.11.2014) (Task ID WEB011) **Deadline Missed**
6. Georgie Atanasov (gaa11) work not provided task will be reassigned to Peter Newbold (pjn) (Task ID WEB014) **Not yet Completed**
7. Peter Newbold (pjn) is to help Cristi Toba (sit10) with algorithms (Task ID WEB015) **Completed**

### New Business:

1. Web Deadline missed again, meeting on Friday (28.11.2014) only the web team need to attend. (Task ID WEB016)
2. Java interfaces split up in to sections and written by:
   1. Andreas Hernandez (anh45) Main (Task ID JAV014)
   2. Rhydian Jenkins (rlj10) Data Reserves and Data Species (Task ID JAV015)
   3. Nicholas Gray (nig13) Data Naturalist and Database Update (Task ID JAV016)
   4. Jonathon Shire (jos56) Sending Data to the Server (Task ID JAV017)

### AOB (Any Other Business):

1. No other Business

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 27.11.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 27.11.2014 | Original document. | cpm6 |
| 1.1 | 01.12.2014 | Fixed typos | cpm6 |