# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 27.11.2014 CIS Room

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, rlj10, nig13

**Absent:** gaa11, jos56, alm62, soj6, sit10, awa

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 27.11.2014

**Version:** 1.1

### Matters Arising:

1. The creation of Design Specification document will be delegated to different people.
   1. Java (all tasks must be completed by Monday (1.12.2014))
      1. Java Everyone Decomposing description (idea already on GitHub make sure everything is good add any changes)
      2. Jonathon Shire (jos56) Algorithms **Not yet Completed**
      3. Nicholas Gray (nig13) Interface (Tuesday 25.11.2014) **Completed**
      4. Rhydian Jenkins (rlj10) Component Diagrams **Completed**
      5. Rhydian Jenkins (rlj10) Sequence Diagrams **Completed**
   2. Web (If unsure speak to Peter Newbold (pjn))
      1. Sophie Joseph (soj6) Sequence Diagram **Not yet Completed**
      2. Christi Toba (sit10) Algorithms for viewing reserves (retrieve and display) **Not yet Completed**
      3. Georgie Atanasov (gaa11) Algorithms for viewing records (retrieve and display) **(Task Cancelled) No Work Provided**
      4. Awais Ahmed (awa) Component Diagrams for website (24.11.2014) **Not yet Completed**
      5. Peter Newbold (pjn) Now needs to store plant spices in database (Thursday 27.11.2014) **Completed**
2. Java people to finish component diagram and sequence diagram by Monday (24.11.2014)  
    **Completed**
3. Suggested classes need to be gone over and in working order for Monday (24.11.2014)   
    **Completed**
4. Peter Newbold (pjn) needs to look at how the database will store the plant spices.   
    **Completed**
5. Web Deadline missed re-assessed to be completed on Thursday(27.11.2014) **Deadline Missed**
6. Georgie Atanasov (gaa11) work not provided task will be reassigned to Peter Newbold (pjn)  
    **Not yet Completed**
7. Peter Newbold (pjn) is to help Christi Toba (sit10) with algorithms **Completed**

### New Business:

1. Web Deadline missed again, meeting on Friday (28.11.2014) only the web team need to attend.
2. Java interfaces split up in to sections and written by:
   1. Andreas Hernandez (anh45) Main
   2. Rhydian Jenkins (rlj10) Data Reserves and Data Species
   3. Nicholas Gray (nig13) Data Naturalist and Database Update
   4. Jonathon Shire (jos56) Sending Data to the Server

### AOB (Any Other Business):

1. No other Business

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 27.11.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 27.11.2014 | Original document. | cpm6 |
| 1.1 | 01.12.2014 | Fixed typos | cpm6 |