# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 02.12.2014 CIS Room

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, jos56, alm62, sit10, awa, rlj10, nig13

**Absent:** gaa11, soj6

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 02.12.2014

**Version:** 1.0

### Matters Arising:

1. The creation of Design Specification document will be delegated to different people.
   1. Java (all tasks must be completed by Monday (1.12.2014))
      1. Java Everyone Decomposing description (idea already on GitHub make sure everything is good add any changes)
      2. Jonathon Shire (jos56) Algorithms (Task ID JAV010) **Completed**
2. Java interfaces split up in to sections and written by:
   1. Rhydian Jenkins (rlj10) Data Reserves and Data Species (Task ID JAV015)   
       **Completed**
3. Christi Toba (sit10) and Christopher Malton (cpm6) to meet up and finalise the Design Specification document on Monday (01.12.2014) (Task ID DOC014) **Completed**

### New Business:

1. Meeting regarding the prototype Wednesday (03.12.2014) at 12:00 in C57a.
2. Andreas Hernandez (anh45) and Peter Newbold (pjn) to think about how the tasks will be delegated. (Task ID OTR010)

### AOB (Any Other Business):

1. No other Business

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 02.12.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 02.12.2014 | Original document. | cpm6 |