# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 21.1.2015 C55

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, awa, nig13, alm62, jos56

**Absent:** gaa11, sit10, rlj10, soj6

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 21.1.2015

**Version:** 1.0

### Matters Arising:

1. Preparation for coding week:
   1. Rhydian Jenkins (rlj10) Parcelable (Task ID JAV023) **Task Cancelled**
   2. Andreas Hernandez (anh45) Search(Task ID JAV024) **Task Cancelled**
   3. Nicholas Gray (nig13) Implement and android app that takes a photograph and GPS location (Task ID JAV025) **Task Cancelled**
   4. Jonathon Shire (jos56) Fix prototype (Task ID JAV026) **Task Cancelled**
   5. Mohannad Zeido (moz1) Revising Java (Task ID JAV027) **Task Cancelled**

### New Business:

1. Plan for Testing and Integration week
   1. Web Team
      1. Peter Newold (pjn) CSS (Task ID WEB022)
      2. Alex Maguire (alm62) CSS (Task ID WEB023)
      3. Awais Ahmed (awa) Sorting (Task ID WEB024)
   2. Java Team
      1. Nicholas Gray (nig13) Camera (Task ID JAV028)
      2. Jonathon Shire (jos56) Sending Data and File Structure (Task ID JAV029)
      3. Mohannad Zeido (moz1) UI Interfacing with Java and XML(Task ID JAV030)
      4. Andreas Hernandez (anh45) UI Interfacing with Java and XML (Task ID JAV031)
      5. Rhydian Jenkins (rlj10) Parcelable (Task ID JAV032)
   3. QA Team
      1. Christopher Malton (cpm6) Implementing document feedback (Task ID DOC015)
      2. Cristian Toba (sit10) Implementing document feedback (Task ID DOC015)

### AOB (Any Other Business):

1. Testing and Integration week meetings at 9:00 and again at 17:00 every day.
2. 21.1.2015 (Monday) meeting at 16:00

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 21.1.2015

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 21.1.2015 | Original document. | cpm6 |
| 1.1 | 22.1.2015 | Added QA Team’s new business | cpm6 |