# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 22.1.2015 C55

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, nig13, alm62, rlj10, sit10

**Absent:** gaa11, soj6, jos56, awa

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 22.1.2015

**Version:** 1.0

### Matters Arising:

1. Plan for Testing and Integration week
   1. Web Team
      1. Peter Newold (pjn) CSS (Task ID WEB022) **Completed**
      2. Alex Maguire (alm62) CSS (Task ID WEB023) **Completed**
      3. Awais Ahmed (awa) Sorting (Task ID WEB024) **Completed**
   2. Java Team
      1. Nicholas Gray (nig13) Camera (Task ID JAV028) **Not Yet Completed**
      2. Jonathon Shire (jos56) Sending Data and File Structure (Task ID JAV029) **Not Yet Completed**
      3. Mohannad Zeido (moz1) UI Interfacing with Java and XML(Task ID JAV030) **Not Yet Completed**
      4. Andreas Hernandez (anh45) UI Interfacing with Java and XML (Task ID JAV031) **Not Yet Completed**
      5. Rhydian Jenkins (rlj10) Parcelable (Task ID JAV032) **Completed**
   3. QA Team
      1. Christopher Malton (cpm6) Implementing document feedback (Task ID DOC015) **Not Yet Completed**
      2. Cristian Toba (sit10) Implementing document feedback (Task ID DOC015) **Not Yet Completed**

### New Business:

1. Web Team
   1. Peter Newbold (pjn) Pagination (Task ID WEB025)
   2. Alex Maguire (alm62) Testing (Task ID WEB026)
2. Java Team
   1. Rhydian Jenkins (rlj10) Teaching parcelable to others (Task ID JAV033)

### AOB (Any Other Business):

1. Testing and Integration week meetings at 9:00 and again at 17:00 every day.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 22.1.2015

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 22.1.2015 | Original document. | cpm6 |