# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 22.1.2015 C55

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, nig13, alm62, rlj10, sit10

**Absent:** gaa11, soj6, jos56, awa

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 22.1.2015

**Version:** 1.0

### Matters Arising:

1. Plan for Testing and Integration week
   1. Web Team
      1. Peter Newold (pjn) CSS **Completed**
      2. Alex Maguire (alm62) CSS **Completed**
      3. Awais Ahmed (awa) Sorting **Completed**
   2. Java Team
      1. Nicholas Gray (nig13) UI Interfacing with Java and XML  
          **Not Yet** **Completed**
      2. Jonathon Shire (jos56) Sending Data and File Structure  
          **Not Yet Completed**
      3. Mohannad Zeido (moz1) UI Interfacing with Java and XML  
          **Not Yet Completed**
      4. Andreas Hernandez (anh45) UI Interfacing with Java and XML  
          **Not Yet Completed**
      5. Rhydian Jenkins (rlj10) Parcelable **Completed**
   3. QA Team
      1. Christopher Malton (cpm6) Implementing document feedback **Not Yet Completed**
      2. Cristian Toba (sit10) Implementing document feedback **Not Yet Completed**

### New Business:

1. Web Team
   1. Peter Newbold (pjn) Pagination
   2. Alex Maguire (alm62) Testing
2. Java Team
   1. Rhydian Jenkins (rlj10) Teaching parcelable to others

### AOB (Any Other Business):

1. Testing and Integration week meetings at 9:00 and again at 17:00 every day.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 22.1.2015

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 22.1.2015 | Original document. | cpm6 |