# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 26.01.2015 C55

**Weekly Project Meeting**

**Present:** cpm6, moz1, nig13, alm62, pjn, anh45

**Absent:** gaa11, jos56, rlj10, sit10, awa

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 26.01.2015

**Version:** 1.0

### Matters Arising:

1. Plan for Testing and Integration week
   1. Java Team
      1. Nicholas Gray (nig13) Camera (Task ID JAV028) **Not Yet** **Completed**
      2. Awis Ahmed (awa) Pair programming with Nicholas Gray (nig13) **Completed**
      3. Jonathon Shire (jos56) Sending Data and File Structure (Task ID JAV029) **Not Yet Completed**
      4. Mohannad Zeido (moz1) UI Interfacing with Java and XML (Task ID JAV030) **Not Yet Completed**
      5. Andreas Hernandez (anh45) UI Interfacing with Java and XML (Task ID JAV031) **Not Yet Completed**
      6. Rhydian Jenkins (rlj10) Getting to Grips with Android **Not Yet** **Completed**
   2. QA Team
      1. Christopher Malton (cpm6) Implementing document feedback (Task ID DOC015) **Not Yet Completed**
      2. Cristian Toba (sit10) Implementing document feedback (Task ID DOC015) **Not Yet Completed**

### New Business:

1. Alex Maguire Is now going to help Implementing document feedback (Task ID DOC015)

### AOB (Any Other Business):

1. Testing and Integration week meetings at 9:00 and again at 17:00 every day.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 26.01.2015

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 26.01.2015 | Original document. | cpm6 |