# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 27.01.2015 C55

**Weekly Project Meeting**

**Present:** cpm6, moz1, nig13, alm62, pjn

**Absent:** gaa11, jos56, rlj10, sit10, awa, anh45

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 27.01.2015

**Version:** 1.0

### Matters Arising:

1. Plan for Testing and Integration week
   1. Java Team
      1. Nicholas Gray (nig13) Camera **Completed**
      2. Jonathon Shire (jos56) Sending Data and File Structure  
          **Not Yet Completed**
      3. Mohannad Zeido (moz1) UI Interfacing with Java and XML  
          **Not Yet Completed**
      4. Andreas Hernandez (anh45) UI Interfacing with Java and XML  
          **Not Yet Completed**
      5. Rhydian Jenkins (rlj10) Getting to Grips with Android **Not Yet** **Completed**
   2. QA Team
      1. Christopher Malton (cpm6) Implementing document feedback not due in until (16.02.2015) **Not Yet Completed**
      2. Cristian Toba (sit10) Implementing document feedback not due in until (16.02.2015) **Not Yet Completed**
      3. Alex Maguire (alm62) Implementing document feedback not due in until (16.02.2015) **Not Yet Completed**

### New Business:

1. Peter Newbold (pjn) Server side receiving of data sent from the app
2. Nicholas Gray (nig13) Searching

### AOB (Any Other Business):

1. Testing and Integration week meetings at 9:00 and again at 17:00 every day.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 27.01.2015

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 27.01.2015 | Original document. | cpm6 |