# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 06.02.2015 C57a

**Weekly Project Meeting**

**Present:** cpm6, moz1, pjn, jos56, anh45, alm62, awa, nig13

**Absent:** gaa11, rlj10, sit10

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 06.02.2015

**Version:** 1.0

### Matters Arising:

1. Plan for Testing and Integration week
   1. Java Team
      1. Nicholas Gray (nig13) Searching **Completed**
      2. Jonathon Shire (jos56) Sending Data and File Structure  
          **Completed**
      3. Mohannad Zeido (moz1) UI Interfacing with Java and XML  
          **Completed**
      4. Andreas Hernandez (anh45) UI Interfacing with Java and XML  
          **Completed**
      5. Rhydian Jenkins (rlj10) Getting to Grips with Android **Task Cancelled**
   2. Web Team
      1. Peter Newbold (pjn) Server side receiving of data sent from the app **Completed**
   3. QA Team
      1. Christopher Malton (cpm6) Implementing document feedback not due in until (16.02.2015) **Not Yet Completed**
      2. Cristian Toba (sit10) Implementing document feedback not due in until (16.02.2015) **Not Yet Completed**
      3. Alex Maguire (alm62) Implementing document feedback not due in until (16.02.2015) **Not Yet Completed**

### New Business:

1. Test Spec
   1. Andreas Hernandez (anh45) Java Test Table
2. Design Spec
   1. Java
      1. Jonathon Shire (jos56) Reading the feedback and document finding the changes that need to be made.
      2. Nicholas Gray (nig13) Reading the feedback and document finding the changes that need to be made.
      3. Rhydian Jenkins (rlj10) Reading the feedback and document finding the changes that need to be made.
      4. Andreas Hernandez (anh45) Reading the feedback and document finding the changes that need to be made.
   2. Web
      1. Peter Newbold (pjn) Reading the feedback and document finding the changes that need to be made.
      2. Awais Ahmed (awa) Reading the feedback and document finding the changes that need to be made.
3. End of Project Document
   1. Christopher Malton (cpm6)
   2. Mohannad Zeido (moz1)

### AOB (Any Other Business):

1. Meeting on Tuesday (10.02.2015)

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 06.02.2015

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 06.02.2015 | Original document. | cpm6 |