# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 27.10.2014 C57a

**Weekly Project Meeting**

**Present:** alm62, cpm6, pjn, jos56, moz1, soj6, nig13, sit10, awa, anh45

**Absent:** rlj10, gaa11

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 27.10.2014

**Version:** 1.1

### Matters Arising:

1. Accept the invite from Jonathon Shire (jos56) for the new GitHub group project.  
    **Completed**
2. Project plan to we split in to sections and written by multiple people. The finalised version will be completed by Christopher Malton (cpm6) internal deadline for this document is 24.10.2014. The official hand-in deadline is the 28.10.2014
   1. UI for android to be completed by Mohannad Zeido (moz1). **Completed**
   2. UI for web to be completed by Awais Ahmed (awa). **Completed**
3. All parts of the project plan document need to be sent to Christopher Malton (cpm6) as soon as they are completed at the very latest the 23.10.2014. Gantt chart and risk assignment to be discussed about in the next meeting. (Task ID DOC008) **Completed**
4. Make a trello account and send username to Mohannad Zeido (moz1). (Task ID OTR001)   
    **Not yet completed**
5. Andreas Hernandez (anh45) and Peter Newbold (pjn) need to formulate an idea on how they want to begin coding Java and Web stuff. **Not yet Completed**
6. Alexandria Maguire (alm62) will complete the Gantt chart. (Task ID DOC09)   
    **Completed**
7. Christi Toba (sit10) will complete the Project Plan document while Christopher Malton (cpm6) is away for the weekend. Consequently email parts of the document to both Christi Toba (sit10) and Christopher Malton (cpm6). (Task ID DOC010) **Completed**
8. Sophie Joseph (soj6) is going to write up the risk assessment. (Task ID DOC011)   
    **Not yet** **Completed**

### New Business:

1. Finish the Project Plan for the 28.10.2014. ()

### AOB (Any Other Business):

1. Ask Chris Loftus if the Android has capability to edit the records or if the web site has authentication to allow for edits.
2. Finalisation of the Project Plan to be done 27.10.2014.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 27.10.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 27.10.2014 | Original document. | cpm6 |
| 1.1 | 22.01.2015 | Corrected errors. Added version table. | cpm6 |