# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 28.10.2014 CIS

**Weekly Project Meeting**

**Present:** alm62, cpm6, pjn, jos56, moz1, soj6, nig13, awa, gaa11, anh45, rlj10

**Absent:** sit10,

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 30.10.2014

**Version:** 1.1

### Matters Arising:

1. Make a trello account and send username to Mohannad Zeido (moz1). (Task ID OTR001)  
    **Not yet Completed**
2. Andreas Hernandez (anh45) and Peter Newbold (pjn) need to formulate an idea on how they want to begin coding Java and Web stuff. (Task ID OTR002) **Completed**
3. Sophie Joseph (soj6) is going to write up the risk assessment. (Task ID DOC011)  
    **Completed**
4. Finish the Project Plan for the 28.10.2014. (Task ID DOC012) **Completed**

### New Business:

1. Double check that everyone is on the same GitHub repository. (Task ID OTR003)
2. Everyone needs to read the SE.QA.06 (Task IS OTR004)

### AOB (Any Other Business):

1. Jonathon Sire (jos56) and Mohannad Zeido (moz1) to get together and ask Nigel Hardy (nwh) regarding the confused between the Web and the Android edits.
2. Be sure to have a formal review for the Test Specification.
3. Potentially change the Project Plan if we find the time to integrate the use case and the designs further.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 30.10.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 30.10.2014 | Original document. | cpm6 |
| 1.1 | 22.01.2015 | Corrected errors. Added version table. | cpm6 |