# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 03.11.2014 C57a

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, nig13, anh45, jos56, alm62, sit10, soj6, rlj10, awa

**Absent:** gaa11

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 04.11.2014

**Version:** 1.0

### Matters Arising:

1. Make a trello account and send username to Mohannad Zeido (moz1). **Not yet Completed**
2. Double check that everyone is on the same GitHub repository. **Not yet** **Completed**
3. Everyone think and write down test ideas trying to keep to the table form in the test document SE.QA.06 ignoring the test id (first column). **Completed**
4. Peter Newbold (pjn) to lookup some open source test application to test php / web fields. **Completed**

### New Business:

1. Everyone needs to work and submit to GitHub their parts of the document this must be done by Thursday the 6th don’t forget to look at the prototype designs in the Project Plan for help and to make sure that we have covered everything.
   1. Java
      1. Jonathon Shire (jos56) FR1,2
      2. Andreas Hernandez (anh45) FR3,4
      3. Rhydian Jenkins (rlj10) FR5
      4. Nicholas Gray (nig13) FR6
   2. Web
      1. Awais Ahmed (awa) FR7
      2. Sophie Joseph (soj6) FR7
      3. Alexandra Maguire (am62) FR8
      4. Christi Toba (sit10) FR8
      5. Peter Newbold (pjn) FR9
      6. Georgie Atanasov (gaa11) FR9

### AOB (Any Other Business):

1. Be sure to have a formal review for the Test Specification.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 04.11.2014