# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 04.11.2014 C57a

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, nig13, anh45, jos56, alm62, sit10, soj6, gaa11, awa

**Absent:** rlj10

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 05.11.2014

**Version:** 1.1

### Matters Arising:

1. Make a trello account and send username to Mohannad Zeido (moz1). (Task ID OTR001)  
    **Not yet Completed**
2. Everyone needs to work and submit to GitHub their parts of the document this must be done by Thursday the 6th don’t forget to look at the prototype designs in the Project Plan for help and to make sure that we have covered everything.
   1. Java
      1. Jonathon Shire (jos56) FR1,2 (Task ID JAV001) **Not yet** **Completed**
      2. Andreas Hernandez (anh45) FR3,4 (Task ID JAV002) **Not yet** **Completed**
      3. Rhydian Jenkins (rlj10) FR5 (Task ID JAV003) **Not yet** **Completed**
      4. Nicholas Gray (nig13) FR6 (Task ID JAV004) **Not yet** **Completed**
   2. Web
      1. Awais Ahmed (awa) FR7 (Task ID WEB001) **Not yet** **Completed**
      2. Sophie Joseph (soj6) FR7 (Task ID WEB001) **Not yet** **Completed**
      3. Alexandra Maguire (am62) FR8 (Task ID WEB002) **Not yet** **Completed**
      4. Christi Toba (sit10) FR8 (Task ID WEB002) **Not yet** **Completed**
      5. Peter Newbold (pjn) FR9 (Task ID WEB003) **Not yet** **Completed**
      6. Georgie Atanasov (gaa11) FR9 (Task ID WEB003) **Not yet** **Completed**

### New Business:

1. Continue to work on the Test Specification document.

### AOB (Any Other Business):

1. Be sure to have a formal review for the Test Specification.
2. Everyone check that hours are correct on the blog posts

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 05.11.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 05.11.2014 | Original document. | cpm6 |
| 1.1 | 22.01.2015 | Corrected errors. Added version table. | cpm6 |