# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 04.11.2014 C57a

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, nig13, anh45, jos56, alm62, sit10, soj6, gaa11, awa

**Absent:** rlj10

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 05.11.2014

**Version:** 1.1

### Matters Arising:

1. Make a trello account and send username to Mohannad Zeido (moz1). **Not yet Completed**
2. Everyone needs to work and submit to GitHub their parts of the document this must be done by Thursday the 6th don’t forget to look at the prototype designs in the Project Plan for help and to make sure that we have covered everything.
   1. Java
      1. Jonathon Shire (jos56) FR1,2 **Not yet** **Completed**
      2. Andreas Hernandez (anh45) FR3,4 **Not yet** **Completed**
      3. Rhydian Jenkins (rlj10) FR5 **Not yet** **Completed**
      4. Nicholas Gray (nig13) FR6 **Not yet** **Completed**
   2. Web
      1. Awais Ahmed (awa) FR7 **Not yet** **Completed**
      2. Sophie Joseph (soj6) FR7 **Not yet** **Completed**
      3. Alexandra Maguire (am62) FR8 **Not yet** **Completed**
      4. Christi Toba (sit10) FR8 **Not yet** **Completed**
      5. Peter Newbold (pjn) FR9 **Not yet** **Completed**
      6. Georgie Atanasov (gaa11) FR9 **Not yet** **Completed**

### New Business:

1. Continue to work on the Test Specification document.

### AOB (Any Other Business):

1. Be sure to have a formal review for the Test Specification.
2. Everyone check that hours are correct on the blog posts

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 05.11.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 05.11.2014 | Original document. | cpm6 |
| 1.1 | 22.01.2015 | Corrected errors. Added version table. | cpm6 |