# Computer Science Group Project Reserve Plant Species Recording

## Minutes Summary 09.12.2014 CIS Room

**Weekly Project Meeting**

**Present:** cpm6, pjn, moz1, anh45, sit10, alm62, jos56, nig13, awa, rlj10

**Absent:** gaa11, soj6

**Circulation list:** nig13, alm62, cpm6, pjn, jos56, sit10, moz1, gaa11, anh45, rlj10, awa, soj6, cwl

**Author:** Christopher Malton (cpm6)

**Minutes produced:** 09.12.2014

**Version:** 1.0

### Matters Arising:

1. Plan for the Web Prototype:
   1. Georgi Atanasov (gaa11) Admin Login **Task not Completed**
   2. Cristi Toba (sit10) Admin Login **Completed**
   3. Sophie Joseph (soj6) Reserves (Display in Table)  
       **Completed**
   4. Awais Ahmed (awa) Records (Display in Table)  
       **Not yet** **Completed**
   5. Peter Newbold (pjn) Edit Reserves  
       **Completed**
2. Plan for the Java Prototype:
   1. Mohannad Zeido (moz1) Main Activity   
       **Not yet** **Completed**
   2. Nicholas Gray (nig13) Species Activity   
       **Not yet** **Completed**
   3. Rhydian Jenkins (rlj10) Parcelable  
       **Not yet** **Completed**
   4. Andreas Hernandez (anh45) Search  
       **Not yet** **Completed**
3. Work needs to be completed by Tomorrow (Tuesday 09.12.2014). **Completed**

### New Business:

1. Mistake made by Sophie Joseph (soj6) resulting in completion of Awais Ahmed (awa) task. These tasks will now be swapped.
   1. Sophie Joseph (soj6) Records (Display in Table)
   2. Awais Ahmed (awa) Reserves (Display in Table)

### AOB (Any Other Business):

1. Meeting at 12:00 on Thursday (11.12.2014) in C57a.

**Author:** Christopher Malton (cpm6@aber.ac.uk)

Minutes Produced on 09.12.2014

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Changes Made | Changed by |
| 1.0 | 09.12.2014 | Original document. | cpm6 |